Project Status Report:

Prepared by Team 1

Project Name:

Project Duration: 5 weeks, Friday May 21st, 2021

Description: A web platform for users to sell/buy items, communicate among themselves, rate, and comment on the items.

Progress:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Assigned to | Issues | Status | Week # |
| Initial meeting | **All** | **None** | **Done** | **1** |
| Creation of the skeleton website | **Kirill** | **None** | **Ongoing** | **1** |
| Research on DB switching | Alec |  | Planning | 2 |
| Development of money logic | Team meeting |  | Planning | 2 |

The git repository has been set-up for the team members along with a personal branch for the teammate tasked to create the skeleton of the website. For now, the project contains a page for the articles to sell, login page, sign up page, and a local table containing the user added. A super user has also been created.

Graphical user interface, text, application, email

Description automatically generatedGraphical user interface, application

Description automatically generatedGraphical user interface, text, application, email

Description automatically generated

What is expected of next week:

Users adding images to their profile by themselves.

Users adding posts by themselves.

Creating all necessary fields and features for registration, profile, post (maybe move to week 3)